### API Test Plan

Project Name: Restful-Booker API Testing

API Name: Restful-Booker v1.0.0

API Type: RESTful Web Service

Date: April 15, 2026

Document Version: 1.0

#### 1. Introduction

This Test Plan outlines the testing strategy, scope, approach, resources, and schedule for comprehensive testing of the Restful-Booker API.

2. API Overview

Restful-Booker is a publicly available REST API used as a testing playground. It simulates a simple booking system and includes the following key functionalities:

#### 2. Scope of Testing

In Scope The following will be tested:

- All listed endpoints:

  - Auth: Create Token use for access to the PUT and DELETE /booking

  - Booking: CRUD operations on bookings

- Get Booking Ids

- Create Booking

- Update Booking

- Partial Update Booking

- Delete Booking

- Positive and Negative functional scenarios

- Request and Response body validation ( data types, mandatory fields)

- HTTP Status Code validation

- Authentication and Authorization testing

- Input validation, boundary class testing

Out of Scope

- Advanced performance load and stress testing

- Advanced security testing

- UI or frontend testing

Assumptions and Dependencies

- The public API remains accessible and stable during the testing period.

- Valid test credentials (admin / *******) are available.

- Test data can be created and cleaned up as needed.

- Postman is available for test execution and automation.

#### 3. Test Objectives

- Verify that each endpoint functions according to the API documentation.

- Ensure correct validation of request payloads (mandatory fields, data types, formats).

- Confirm proper handling of error scenarios and appropriate HTTP status codes.

- Validate authentication mechanisms for protected endpoints.

- Identify weaknesses in input validation and business logic.

- Provide clear documentation of defects for improvement.

#### 4. Test Approach

Types of Testing

- Functional Testing (Positive, Negative, and Edge cases).

- Input Validation Testing (Data types, Boundary values).

- Authentication and Authorization Testing.

Tools

- Postman:  Primary tool for API request creation, test execution, and automation using scripts

- Jira: For defect tracking, bug reporting, and linking test cases to issues

- Trello: For task management, test planning, and tracking daily testing activities.

#### 5. Test Environment

- Environments

- Primary Environment: https://restful-booker.herokuapp.com (Public Playground)

- Test Data Strategy

- Use static credentials: username: admin, password: ******for token generation.

- Dynamically create bookings during test runs.

- Clean up created bookings after testing to avoid data pollution.

- Utilize Postman Environment Variables and Collection Variables for reusability.

- Configuration

- Base URL: https://restful-booker.herokuapp.com

- Authentication: Token-based: Cookie: token={{token}}

- Default Headers:

- Content-Type: application/json

- Accept: application/json

6. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer | Create test scenarios, develop Postman collections, execute tests, and report bugs. |
| Test Lead/Reviewer | Review the test plan and test coverage, ensure alignment with objectives. |
| Developer | Fix reported bugs and provide updates on API stability. |

7. Entry and Exit Criteria

- Entry Criteria:

  - API documentation is accessible and up to date.

  - The test environment is stable.

  - Postman collections and environment variables are configured.

- Exit Criteria:

  - 100% of planned test cases executed.

  - All "Critical" and "High" severity bugs are resolved and verified.

  - Test Summary Report is generated and shared.

8. Test Deliverables

Postman Collection: Documented requests with embedded test scripts (JavaScript).

Test Environment File: Exported JSON with necessary variables.

Defect Reports: Logged in Jira with steps to reproduce and actual vs. expected results.

Final Test Summary Report: Overview of execution status and quality metrics.

9. Test Schedule

| Phase | Task | Duration |
| --- | --- | --- |
| Preparation | Test Scenario Design & Postman Collection Setup | 3 Days |
| Execution | Functional, Negative, and Auth Testing | 4 Days |
| Reporting | Bug logging, Regression, and Final Report | 2 Days |

10. Risks and Mitigation

| Risk | Impact | Mitigation Plan |
| --- | --- | --- |
| Public API Downtime | High | Use a local mock server or Prism to simulate responses if the site is down. |
| Data Persistence | Medium | Since it's a public playground, data might be reset. Always create fresh data within the test flow. |
| Limited Auth Info | Low | Ensure the static credentials (admin/****) are hardcoded in the environment setup. |

11. Test Cases Breakdown (Samples)

- TC01 (Auth): Verify successful token generation with valid credentials (HTTP 200).

- TC02 (Booking): Verify Create Booking returns 200 OK and correct JSON schema.

- TC03 (Booking): Verify Get Booking returns 404 Not Found for a non-existent ID.

- TC04 (Security): Verify Delete Booking returns 403 Forbidden without a valid token.

- TC05 (Validation): Verify Create Booking fails when mandatory fields (e.g., firstname) are missing